Project Design / Planning Phase

Project Planning Template

| Date | 15 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6181 |
| Project Name | AI FITTRACK API |
| Maximum Marks |  |

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication & Workout Management | USN-1 | As a user, I can register for AI FITTRACK. | 2 | High | Team |
| Sprint-1 | Authentication & Workout Management | USN-2 | As a user, I can log in securely and receive an authentication token. | 2 | High | Team |
| Sprint-1 | Authentication & Workout Management | USN-3 | As a user, I can add a workout record. | 3 | High | Team |
| Sprint-2 | Workout Management & Search | USN-4 | As a user, I can update or delete my workout records. | 3 | High | Team |
| Sprint-2 | Workout Management & Search | USN-5 | As a user, I can search my workout records. | 2 | Medium | Team |
| Sprint-2 | AI Recommendation | USN-6 | As a user, I can receive personalized AI workout recommendations. | 3 | High | Team |
| Sprint-3 | AI Insights | USN-7 | As a user, I can receive AI-powered fitness insights based on workout information. | 3 | High | Team |

# Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Planned Completion | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 29 Sep 2026 | 04 Oct 2026 | 7 | Sprint-1 |
| Sprint-2 | 8 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 8 | Sprint-2 |
| Sprint-3 | 3 | 6 Days | 11 Oct 2026 | 16 Oct 2026 | 3 | Sprint-3 |

# Velocity

Average velocity can be tracked as completed story points per sprint or per iteration unit, following the calculation approach shown in the supplied planning template.

# Burndown Chart

A burndown chart should be updated during each sprint to show work remaining against time. The supplied template describes it as a graphical representation of work left versus time.